TRAVLR

12-Month Milestone Plan

Bootstrapped  •  Two-person team  •  Boston launch city  •  February 2026

Our positioning: We are building the best tours in every city we enter. The technology is our secret weapon, not our story.

Every external milestone — marketing, launch, partnerships — is framed around tour quality and user experience. The pipeline stays behind the curtain.

NORTH STAR

Travlr makes every city feel like you have a local storyteller in your pocket — surfacing the hidden stories, scandals, and secrets that guidebooks leave out.

12-MONTH BETS

- Bet 1 — Own Boston: Build the deepest, most narratively rich tour experience in the city — covering all 12 lenses, 100+ POIs, beating every existing audio tour on story quality and discovery. Boston is the proof of concept that every city deserves this.

- Bet 2 — Deliver the Wanderer experience: Launch a mobile app where a user can walk any Boston neighbourhood and have the right story find them automatically — no planning, no searching, just walk and listen.

- Bet 3 — Scale the content engine: Onboard city two in under 6 weeks by proving the content pipeline is repeatable — same quality, fraction of the time.

Phase 1 — Months 1–3 Build the Machine

GATE Content pipeline fully operational. All 12 lenses covered. 100+ Boston POIs live in production. Beats pass the Boredom Test internally + workshopped with friends and family.

■  PRODUCT

- Neo4j schema deployed and verified across all three domains: Traveller’s Vault, Global Atlas, Execution Bridge

- Backend ingestion pipeline live: source upload → AI Deconstructor → Gravity scoring → Lens tagging → Beat generation → ElevenLabs audio

- Editorial Workbench functional: staging dashboard, split-screen editor, OpenStreetMap drag-and-drop pin map, Commit to Live flow

- Coordinate validation live: auto-flag suspicious coordinates, confidence score shown to editors, pins below 70% confidence flagged for manual review

- Prompt versioning live from day one: every beat tagged with prompt_version for future reprocessing and A/B testing

- Content safety filter active: violence or graphic content flagged for human review before commit

- Beat duration formula enforced in pipeline: gravity × 60 seconds per beat

■  CONTENT

This is the real work of Phase 1. The pipeline is only proven when it produces great tours.

- Source material acquired for all 12 lenses — one primary source per lens as the anchor, supplementary sources where available:

  - Hidden History • Architecture & Design • Local Legends & Folklore • Food & Culinary Culture

  - Art & Street Culture • Dark History • Literary & Film Locations • Religious & Spiritual Sites

  - Music & Nightlife History • Revolutionary Moments • Nature & Green Spaces • Shopping & Markets

- All source material processed through Editorial Workbench with full human-in-the-loop review on every committed beat

- Target: 100+ Boston POIs committed to production, multiple beats per POI where content depth supports it

- Internal Boredom Test run on a sample of beats across all 12 lenses before phase gate is called: perspective and atmosphere, not Wikipedia facts

- Gravity Score distribution reviewed: healthy mix of Anchors (Gravity 5) and Flavour (Gravity 1–4) across the city. (Use google trends search for MVP – most searched are 5, least searched and 1 and trend everything inbetween)

■  MARKETING

- Instagram and TikTok accounts live — handle secured, profile complete, bio written

- Content strategy defined: lead with the tour experience and Boston’s stories, not the technology

- Posting cadence: 2x per week minimum throughout Phase 1

- Content mix: Boston history hooks surfaced through the editorial process, behind-the-scenes city exploration, “did you know” story clips

- Goal by end of Phase 1: 200 followers, consistent engagement, small audience warmed up before beta outreach

Phase 2 — Months 3–4 First Real Walk

GATE Up to 10 (5 Minimum) real testers complete a full Boston tour. 8/10 POI triggers fire correctly. At least 3 testers say they would recommend it unprompted.

■  PRODUCT

- Mobile app live on TestFlight (iOS first)

  - Lens onboarding: minimum 3 lenses required, floating bubble UI (Apple Music-style)

  - Geofenced audio triggering at 10m radius

  - Minimalist player: Pause/Play, progress bar, beat title, lens icon

  - Next-stop map pin (no turn-by-turn navigation)

- Background GPS with adaptive polling working: high-frequency near POIs, low-frequency between — battery drain within 10–20% for 60–90 min tour

- Full Wanderer flow end-to-end: lens selection → Golden Ratio assembly (20% Anchors, 80% Flavour) → walking → auto-trigger → Play More button

- Audio cached on tour start: playback survives mid-tour connection drop

- Error handling complete:

  - GPS unavailable: manual check-in prompt (‘Are you at [POI name]? Tap to play anyway’)

  - Missed POI: queued in case user returns, skipped in sequence if they don’t

  - Audio generation failure: fallback to pre-generated beat, never a dead end

- FMEA executed

- User auth live: email/password, profile synced to backend

■  BETA TESTING

- 10 Boston contacts recruited — people you know personally, willing to give honest feedback, represent different user types (tourist, local, time-crunched, spontaneous)

- Each tester completes a full walk independently — structured debrief call or voice note within 24 hours

- Log every POI for every tester: triggered, missed, skipped — this is your trigger reliability score

- Specific questions to answer from beta:

  - Which lenses generate the most ‘Play More’ taps?

  - Which beats feel too long? (watch for Gravity 4–5 beats especially)

  - Where does GPS struggle in Boston specifically? (narrow streets, indoor areas, T stations)

  - What moment in the walk felt most ‘wow’?

- Boredom Test with real users: one direct question — “Did this feel like a tour guide or a Wikipedia article?”

- Fix the top 3 issues surfaced in beta before moving to Phase 3 gate

■  MARKETING

- Document beta walks on social: short video clips of the experience in the wild, not the tech or the process

- Landing page live: email capture, clean copy focused on the experience — “Boston has never sounded like this”

- Target: 300 email signups before public launch

- Identify 5 Boston-based micro-influencers: travel, local history, or city culture — note them, don’t approach yet

- Copyrighting code for some level of IP protection

- Poisoned pill – code has timer that expires

Phase 3 — Months 4–7 Public Launch — Boston

GATE App Store live. Credits model active. 200 real users have completed a tour. One piece of content has broken through organically (press hit, viral post, or influencer moment).

■  PRODUCT

- App Store submission started during Phase 2 — allow 2–4 weeks for Apple review cycles, do not wait until Phase 3 starts

- Credits model live at launch:

  - First tour free, no credit card required

  - Credits purchased for subsequent tours

  - Subscription tier for frequent users (multi-tour per month profile)

- At least 5 distinct Boston experiences at launch — differentiated by lens mix so different user segments get genuinely different tours:

  - Example: Dark History + Literary walk vs Food + Architecture walk vs Revolutionary Moments + Hidden History walk

- Ratings prompt built in: trigger after tour completion, not mid-tour

- User activity tracking fully live: tours started, completed, beats played, Play More interactions, credit purchases, subscription conversions

- POI completion tracking: mark as completed, prevent auto-replay, allow manual replay from UI

■  GO-TO-MARKET

- Coordinated launch moment: email list blast, social posts, personal network outreach all on the same day — one signal, not a trickle

- Press outreach to 3 Boston outlets:

  - Boston Globe (travel or tech desk)

  - Universal Hub (local news and culture)

  - One Boston history or culture publication

  - Pitch angle: “Boston’s hidden stories — in your ears”. Two founders, built for the city, not a generic tour app

- Activate the 5 micro-influencers identified in Phase 2:

  - Free credits, no strings attached

  - Ask for honest content if they enjoy it — don’t script them

- Publish one long-form “how we think about tours” piece on LinkedIn or Substack — founder voice, technical credibility is an asset

- Social cadence increases to 4x per week: Boston story hooks, user walk clips (with permission), product moments

- Respond to every App Store review in the first 30 days — every single one

■  BUSINESS

- Track three numbers weekly from launch: tours completed, credit conversion rate, subscription conversion rate

- 30-day post-launch review:

  - Which lens mix is most popular?

  - What tour length do most users choose?

  - Which customer segment is actually showing up? (Overwhelmed Planner, Time-Crunched Professional, Spontaneous Wanderer)

  - What is the cost per completed tour in ElevenLabs audio spend?

- Use this data to choose City Two — pick the city whose profile matches your dominant user segment, not just a city you like

- Launch on Android as well

- Partnerships with local businesses

- Pulse Check – are we brining in enough revenue to justify going to a second city

Phase 4 — Months 7–12 Prove It Scales — City Two

GATE City two live in under 6 weeks of pipeline work. First B2B conversation started with a tourism board or partner. Subscription revenue covers at least one meaningful cost line.

■  PRODUCT

- City two selected based on Phase 3 user data — lens performance, user segment breakdown, tour completion rates

- Full pipeline run for city two: same process as Boston, target completion in materially less time because the tooling is proven

- City two launch with minimum 5 distinct experiences across lens mixes — do not launch with one generic tour

- Android app live — scoped in Phase 3, built in parallel with City Two content

- Personalisation logic live: app knows your play history and surfaces what you haven’t heard yet

- Social data pipeline scoped: TikTok/Meta trend data to identify viral spots per city — feeds the ‘Selfie-Beat’ value proposition

- ‘Selfie-Beat’ feature in build or live: identify the best photo spots per POI, include why it works and how to frame the shot

- Post-MVP feature backlog prioritised based on real Phase 3 user feedback — build what users proved they want, not what the PRD assumed

■  GO-TO-MARKET

- City two launch is a content moment in its own right:

  - “We’re expanding” narrative on social and email

  - Comparison content: what makes City Two different from Boston

  - Local press outreach in City Two — same playbook as Boston launch

- First paid social test: $500–1,000 budget, measure cost per install and cost per completed tour before committing more spend

- App Store optimisation pass: update screenshots, description, and keywords based on what is actually driving installs in Boston

- Subscription marketing sharpened: lead with the multi-city angle — two cities, one subscription, new stories every walk

■  BUSINESS

- First B2B conversations: one tourism board or hospitality partner in City Two — co-marketing arrangement to start, not a full integration

- Viator / City Pass partnership scoped: what does a Travlr + ticket aggregator integration look like, what do they need to see to say yes? Build the case with Phase 3 and 4 user data

- Monetisation mix review against business model canvas:

  - Credits + subscription: is conversion rate where it needs to be?

  - Ads: viable at current user volume, or still too early?

  - Paid promotion / sponsored beats: first conversation with a local business?

- By Month 12 you have: two cities live, real revenue, real retention data, a clear dominant customer segment, and a repeatable pipeline. This is your fundraising story if you choose to raise.

THE FOUR GATES

You do not move to the next phase until the gate passes. The gate matters more than the date.

| Phase | Duration | Gate to Pass |
| --- | --- | --- |
| Phase 1 — Build the Machine | Months 1–3 | 12 lenses covered, 100+ Boston POIs live, Boredom Test passing internally |
| Phase 2 — First Real Walk | Months 3–4 | 10 testers complete a full tour, 8/10 triggers fire, 3/10 recommend it unprompted |
| Phase 3 — Public Launch | Months 4–7 | App Store live, credits active, 200 completed tours, one organic breakthrough |
| Phase 4 — Prove It Scales | Months 7–12 | City two live in <6 weeks pipeline work, first B2B conversation started |

HONEST NOTES ON THE TIMELINE

- Phase 1 is tight for two people bootstrapped from zero. If it slips to Month 4 it is not a failure — the gate matters more than the date.

- The App Store submission is the most common place teams lose time in Phase 3. Start the submission process before the Phase 2 gate closes, not after.

- The gap between Phase 2 and Phase 3 is where most small teams get stretched: bug fixes from real testers, marketing coordination, and App Store back-and-forth all hit at the same time. Build in buffer.

- City Two in Phase 4 is the real test of the business. If the pipeline takes as long as Boston did, the multi-city thesis is in trouble. Track time-to-first-committed-POI as a leading indicator.

- The Global Non-English Speakers segment in the business model canvas is deferred to post-MVP. This is a known gap — log it as a deliberate decision, not an accident.